Table of Contents

🚀 Development Roadmap: ATLAS EdTech Platform	2

🎯 Phase 1: Planning & Setup (Week 1)	2

⚙️ Phase 2: Core Infrastructure (Week 2–3)	2

📚 Phase 3: Core Learning Features (Week 4–6)	2

🧪 Phase 4: Testing & Optimization (Week 7–8)	2

📈 Phase 5: Analytics & Admin Panel (Week 9–10)	3

🎉 Phase 6: Final Polish & Launch (Week 11–12)	3

📋 Cross-Cutting Concerns (Ongoing)	3

# 🚀 Development Roadmap: ATLAS EdTech Platform

## 🎯 Phase 1: Planning & Setup (Week 1)

- Define MVP scope & success metrics

- Assign roles to team members (backend, frontend, design, QA)

- Create design system (colors, typography, UI components)

- Set up GitHub repo and branch strategy

- Choose tech stack (Next.js, Zustand, MongoDB, Piston API, etc.)

- Prepare wireframes & UI mockups

## ⚙️ Phase 2: Core Infrastructure (Week 2–3)

- Implement full authentication:

  - Signup, signin, reset password

  - Email verification

- Zustand setup for global state management

- Create reusable components (button, card, modal, input)

- Setup ESLint + Prettier for code quality

- Configure routing and layout structure

## 📚 Phase 3: Core Learning Features (Week 4–6)

- Student Dashboard (progress, quizzes, tasks)

- Course Creation UI + backend (media uploads, markdown editor)

- Quiz System:

  - Timed quizzes

  - MCQs + code-based assessments

  - Feedback system

- Grading Engine: auto + manual grading

- Student Leaderboard + streak tracker

## 🧪 Phase 4: Testing & Optimization (Week 7–8)

- Add unit tests & integration tests

- Manual QA walkthroughs

- Performance testing (Lighthouse, PageSpeed)

- Accessibility audits (WCAG standards)

- Fix UX bugs from user testing feedback

## 📈 Phase 5: Analytics & Admin Panel (Week 9–10)

- Admin Dashboard (manage users, content, platform settings)

- Analytics setup:

  - Engagement tracking

  - Quiz scores, completion rates

- Setup automated reports

- Monitor backend errors & logs

## 🎉 Phase 6: Final Polish & Launch (Week 11–12)

- Final UI tweaks (micro-interactions, transitions)

- Polish mobile responsiveness

- Integrate notification system (emails, alerts)

- Final QA pass

- Soft launch ➝ monitor ➝ iterate

## 📋 Cross-Cutting Concerns (Ongoing)

- Maintain Trello/Asana board for all tasks

- Daily standups via Slack/Discord

- Weekly Zoom retrospectives

- Document feature specs & API endpoints

- Track KPIs and user feedback for post-launch iteration